**DP2 2020-2021**

Workplan Report D5

June Group #4

Repository

<https://github.com/rodddella/Acme-Planner.git>

Members

* Guillermo Diz Gil (Manager, developer, tester)
* Francisco Rodríguez Pérez (Developer, tester)
* Carmen María Muñoz Pérez (Developer, tester)
* George Laurentiu Bogdan (Developer, tester)

Tutor

* Rafael Corchuelo Gil

Table of contents

[Summary 3](#_Toc73538339)

[Workplan 4](#_Toc73538340)

[Task 044 4](#_Toc73538341)

[Task 045 4](#_Toc73538342)

[Task 046 4](#_Toc73538343)

[Task 047 5](#_Toc73538344)

[Task 048 5](#_Toc73538345)

[Task 049 5](#_Toc73538346)

[Task 050 5](#_Toc73538347)

# Summary

This document lists all the tasks planned to be performed by the development group, including their name, description, assigned personnel, start date, end date and workload.

# Workplan

|  |  |
| --- | --- |
| Title | Project analysis and task organization |
| Description | Analyze the project requirements and understand them. Carry out the division of tasks and their distribution among the members of the group. |
| Worker name | George Laurentiu Bogdan  Carmen Mª Muñoz Pérez  Francisco Rodríguez Pérez |
| Start date | 04/01/2021 |
| End date | 04/01/2021 |
| Time | 00:15:00 |

## Task 044

|  |  |
| --- | --- |
| Task Id | Task 044 |
| Title | Update Workplan |
| Description | Produce a report in which you report on the tasks performed to produce this deliverable. For each task, you must provide a title, a short description, worker name(s), start and end dates, and total number of hours spent. (Note that the report is not about estimated number of hours, but the actual number of hours spent on each task). |
| Worker name | Carmen Mª Muñoz Pérez |
| Start date | 06/02/2021 |
| End date | 06/07/2021 |
| Time | 00:40:00 |

## Task 045

|  |  |
| --- | --- |
| Task Id | Task 045 |
| Title | Update Budget |
| Description | Produce a report with your budget, which must take the amortisation of your computers and the personnel costs into account. To compute the amortisation, assume that it is linearly distributed along three years. To compute the personnel costs, assume that a manager’s work hour or an analyst’s work hour costs approximately 25€ and a worker’s work hour costs approximately 15€. |
| Worker name | George Laurentiu Bogdan |
| Start date | 06/05/2021 |
| End date | 06/07/2021 |
| Time | 00:30:00 |

## Task 046

|  |  |
| --- | --- |
| Task Id | Task 046 |
| Title | Update Progress Report |
| Description | Produce a report in which you describe how the work in your workgroup has gone on. Please, do not write on your subjective impressions; make a point of writing a concise and objective progress report. |
| Worker name | Guillermo Diz Gil |
| Start date | 06/02/2021 |
| End date | 06/02/2021 |
| Time | 00:20:00 |

## Task 047

|  |  |
| --- | --- |
| Task Id | Task 047 |
| Title | Update Change-log Report |
| Description | Produce a report in which you describe the mistakes that you have found in your previous delivery and how you have corrected them. |
| Worker name | Francisco Rodríguez Pérez |
| Start date | 06/02/2021 |
| End date | 06/02/2021 |
| Time | 00:15:00 |

## Task 048

|  |  |
| --- | --- |
| Task Id | Task 048 |
| Title | Analyze performance results for PC 1 |
| Description |  |
| Worker name | Guillermo Diz Gil  Carmen Mª Muñoz Pérez |
| Start date | 06/02/2021 |
| End date | 06/02/2021 |
| Time | 00:40:00 |

## Task 049

|  |  |
| --- | --- |
| Task Id | Task 049 |
| Title | Analyze performance results for PC 2 |
| Description |  |
| Worker name | George Laurentiu Bogdan  Francisco Rodríguez Pérez |
| Start date | 06/02/2021 |
| End date | 06/02/2021 |
| Time | 0:40:00 |

## Task 050

|  |  |
| --- | --- |
| Task Id | Task 050 |
| Title | Compare both performance results |
| Description | The report must include confidence intervals at the 95% confidence level for the mean of the wall time taken to serve the requests in your test cases plus a hypothesis contrast that makes it clear whether the performance on both computers can considered equal or not at the 95% confidence level. The report must include a clear description of the procedure that led to the results and detailed explanations regarding the interpretation of the results. |
| Worker name | George Laurentiu Bogdan  Guillermo Diz Gil  Carmen Mª Muñoz Pérez  Francisco Rodríguez Pérez |
| Start date | 06/02/2021 |
| End date | 06/02/2021 |
| Time | 02:30:00 |

## Task 051

|  |  |
| --- | --- |
| Task Id | Task 051 |
| Title | Upgrade project to version 21.5 |
| Description |  |
| Worker name | Guillermo Diz Gil |
| Start date | 05/30/2021 |
| End date | 05/30/2021 |
| Time | 00:10:00 |

## Task 052

|  |  |
| --- | --- |
| Task Id | Task 052 |
| Title | Upgrade project to version 21.6 |
| Description |  |
| Worker name | Guillermo Diz Gil |
| Start date | 06/02/2021 |
| End date | 06/02/2021 |
| Time | 00:10:00 |